Responsibility Matrix (Development Process)

| Project 21 Jumpstar (Web site rebuild/makeover) | Responsibility |
| --- | --- |
|  |  | PM | DM | PrM | APM | TM | AcM | IA | PD |
| WBS | Task Description (Initials) | GN | KT | DD | SW | MF | JW | LR | VY |
| 1.0 | Initiation – Analyse tender documents | P |  |  | S |  |  |  |  |
| 1.0.1 | Decide to pitch or not. Inform Project Director X with reasons | S |  |  |  |  |  |  | P |
| 1.1 | Pitch – (if approved) - assemble pitch team | P | S | S |  | S | S |  |  |
| 1.1.1 | Assignment of roles (graphics, programming, testing, QA etc) | P | S | S | Su | S | S | Su |  |
| 1.1.2 | Liaise with prospective client if possible for clarity on points | P |  |  |  |  | Su |  |  |
|  | Pitch development | Project Team Member Initials |
|  |  | PM | xx | xx | xx | xx | xx | xx | PD |
| 2.0 | Pitch team briefing – high level scope and timing | P | Su | Su | S | Su | Su | Su |  |
| 2.1 | Brainstorm ideas to suit brief | P | R | R | Su | R | R | R |  |
| 2.2 | Decide way forward + timing + cost estimate | P | Su | Su | Su | Su | Su | Su |  |
| 2.2.1 | Inform Project Director of way forward | P |  |  |  |  |  |  | Su |
| 2.2.2 | Liaise with prospective client to check on direction | P |  |  | Su |  | Su |  |  |
| 2.3 | Response to tender document – prepare and get feedback | P | Su | Su | S | Su | Su | Su | Su |
| 2.3.1 | Revise, agree with Project Director and send off | P |  |  |  |  |  |  | Su |
|  | If short-listed |  |  |  |  |  |  |  |  |
| 3.0 | Inform Project Director and the team. Organise meeting | P | Su | Su | Su | Su | Su | Su | Su |
| 3.1.0 | Brief the team, indicate any changes in direction, revise schedule | P | Su | Su | S | Su | Su | Su |  |
| 3.1.1 | Monitor pitch development of samples | P |  | S | Su |  |  |  |  |
| 3.1.1.1 | Graphics production |  | P |  |  |  |  |  |  |
| 3.1.1.2 | Interface and Content analysis input |  |  |  |  |  |  | P |  |
| 3.1.1.3 | Technical analysis |  |  |  |  | P |  |  |  |
| 3.1.1.4 | Prepare company pitch response presentation | P |  |  | Su |  |  |  | Su |
| 3.2 | Pitch presentation rehearsal | P | R | R | S | R | R | R | Su |
| 3.2.1 | Revise presentation | P | R | R | Su | R | R | R | Su |
|  | Pitch Presentation |  |  |  |  |  |  |  |  |
| 4.0 | Give pitch | P | Su | Su | Su | Su | Su | Su | P* |
| PM=Project Manager DM=Design Manager PrM=Production Manager IA=Information Architect APM=Assistant Project Manager TM=Technical Manager AcM=Account Manager PD=Project Director | P=Prime Responsibility R=Responsibility S=Secondary Responsibility Su=Support Responsibility (P*= Prime Responsibility and Accountability to company and other directors) |

Copyright © 2006 Elaine England, ATSF